|  |  |
| --- | --- |
| **Stage** | **Planned Date** |
| Video Streaming | 26 June - Delayed |
| Microphone Streaming | 03 July |
| Windows Compatible | 06 July |
| Direct Compatible (Offline Server) | 15 July |
| Titling virtual screen | 30 July |
| Server Compatible | 02 August |
| Android Compatible | 12 August |
| Audio Stream Capturing | 22 August |
| Virtual Screen Editing | 30 August |
| Secure Connection | 03 September |
| Simple GUI | 13 September |
| User friendly | 15 September |

**Stage 1** - Video streaming

**Status**: Delayed

**Details**:

Virtual Networking Framework proved problematic.

Different framework/API under evaluation.

Additional research in progress to determine best option.

Current options: jrDesktop, vnc derivatives

**Error Details:**

Current Framework did not allow for server functionality and client hosting. New framework needed or adaptation of current framework. Research in progress.

Work slightly delayed due to exam schedules and research progress.